## Slide 1: SOFTWARE DEVELOPMENT LIFE CYCLE
SDLC in Project Management

## Slide 2: SUMMARY
- Planning
Define goals, scope, resources, and timelines.
Example goal: Collaborative learning platform (Eduhance).
Timeline: MVP in 4 months, full product in 12.
- Requirements Analysis
Gather functional and non-functional requirements (e.g., real-time chat, GDPR compliance, 99.9% uptime).
- Design
Create architecture, data models, and UI/UX designs.
Microservices architecture and cloud infrastructure.
Mobile-first responsive interface.

## Slide 3: SUMMARY
- Implementation
- Build the product:
Backend: Node.js, PostgreSQL
Frontend: React.js
Security: OAuth and JWT
Real-time: WebSockets
Deployment: Docker and Kubernetes
- Testing
Perform unit, integration, performance, security, and user acceptance tests.
- Deployment
Launch live with AWS Elastic Beanstalk, blue/green deployment, load balancing.
- Maintenance
Monitor, update, and improve based on feedback and new security requirements.

## Slide 4: SDLC
SDLC provides a systematic framework for planning, building, testing, and deploying software while aligning with business goals and user needs. By integrating SDLC into project management practices, teams can minimize risks, optimize resource allocation, and ensure the delivery of high-quality products on time and within budget.
Software development is complex, involving multiple stakeholders, dynamic requirements, and tight deadlines. A structured approach like SDLC helps to: - Reduce development risks - Improve product quality - Increase customer satisfaction - Ensure better cost and time management - Align business goals with technical execution
Notes: Teacher Notes:
Open with a discussion of why a structured lifecycle matters—contrast ad‑hoc development with SDLC’s predictability.
Highlight the listed benefits (risk reduction, quality improvement, etc.) with real‑world anecdotes (e.g., NASA’s V‑Model for space missions).
Resources:
IBM Developer article “What Is the Software Development Life Cycle (SDLC)?”
Atlassian’s guide “SDLC: Stages and Methodologies”
Additional Reading:
Software Engineering by Ian Sommerville
The Pragmatic Programmer by Andrew Hunt & David Thomas

## Slide 5: SDLC – PHASES
Planning
In the planning phase, the goal is to define the project’s goals, scope, and resource requirements.
Goal: Create an intuitive, scalable collaborative learning platform.
Scope:
  - Develop student-teacher collaboration tools (chat, video calls, file sharing).
  - Create interactive learning modules.
  - Implement data privacy and secure login features.
Resources:
  - Development Team (Front-end, Back-end, QA)
  - Cloud Infrastructure
  - Data Security Consultant
Notes: Teacher Notes:
Walk through a live exercise defining scope, goals, and timelines for a mock project.
Emphasize stakeholder identification and the importance of a clear project charter.
Resources:
PMI’s PMBOK® Guide (Project Management Institute) – Chapter on project integration and scope management
GeeksforGeeks article “Software Project Planning in SDLC”
Additional Reading:
Software Project Survival Guide by Steve McConnell
Project Management for the Unofficial Project Manager by Kory Kogon, Suzette Blakemore, and James Wood

## Slide 6: SDLC – PHASES
Planning
Timeline:
  MVP within 4 months
  Full-featured product within 12 months
Notes: Teacher Notes:
Walk through a live exercise defining scope, goals, and timelines for a mock project.
Emphasize stakeholder identification and the importance of a clear project charter.
Resources:
PMI’s PMBOK® Guide (Project Management Institute) – Chapter on project integration and scope management
GeeksforGeeks article “Software Project Planning in SDLC”
Additional Reading:
Software Project Survival Guide by Steve McConnell
Project Management for the Unofficial Project Manager by Kory Kogon, Suzette Blakemore, and James Wood

## Slide 7: SDLC – PHASES
Requirements Analysis
Identify the functional and non-functional requirements based on stakeholder needs.
Functional Requirements:
  - Real-time chat and video call support.
  - Secure login for students, teachers, and administrators.
  - Assignment submission and grading system.
Non-Functional Requirements:
  - Scalability – Must support 100,000+ simultaneous users.
  - Data privacy – Must comply with GDPR.
  - 99.9% uptime.
Notes: Teacher Notes:
Illustrate writing functional vs. non‑functional requirements using real examples (e.g., “system shall handle 10,000 concurrent users”).
Demonstrate stakeholder interviews or use‑case workshops in class.
Resources:
IIBA’s BABOK® Guide – Chapter on Requirements Elicitation
IBM Developer article “Requirements Analysis and Definition in SDLC”

## Slide 8: SDLC – PHASES
Requirements Analysis
Stakeholders:
- Students – Ease of use, quick navigation.
- Teachers – Gradebook, assignment tracking.
- Admins – User management and system reporting.
Notes: Teacher Notes:
Illustrate writing functional vs. non‑functional requirements using real examples (e.g., “system shall handle 10,000 concurrent users”).
Demonstrate stakeholder interviews or use‑case workshops in class.
Resources:
IIBA’s BABOK® Guide – Chapter on Requirements Elicitation
IBM Developer article “Requirements Analysis and Definition in SDLC”

## Slide 9: SDLC – PHASES
Design
Design the architecture, data models, and user interfaces for Eduhance.
Data Model:
  - User Table (id, name, role, email)
  - Course Table (course id, name, teacher id)
  - Chat Table (chat id, user id, message)
System Architecture:
  - Microservices architecture – Separate modules for chat, grading, and login.
  - Cloud-based infrastructure (AWS or Azure).
UI/UX Design:
  - Clean, responsive design.
  - Mobile-first approach for accessibility.
Notes: Teacher Notes:
Show a sample UML diagram for the Eduhance data model.
Compare monolithic vs. microservices architectures with diagrams on the board.
Discuss mobile‑first UI/UX principles.
Resources:
“12‑Factor App” methodology (twelvefactor.net) for cloud‑native design
Microsoft Azure Architecture Center – Guides on microservices design

## Slide 10: SDLC – PHASES
Implementation
Convert the design into working code.
- Backend: Node.js + Express.js + PostgreSQL
- Frontend: React.js + Redux
- Authentication: OAuth + JWT
- Real-time communication: WebSockets
- Infrastructure: Docker + Kubernetes for containerization
Notes: Teacher Notes:
Break students into backend and frontend groups; have them scaffold a Node.js/Express API and a React component.
Discuss how OAuth and JWT work together to secure endpoints.
Show a Dockerfile example and explain container orchestration via Kubernetes.
Resources:
Node.js official “Best Practices” guide (nodejs.dev/learn)
React documentation “Getting Started” (reactjs.org)
Docker “Get Started” tutorial (docker.com/get-started)

## Slide 11: SDLC – PHASES
Testing
Ensure that the system works as expected through rigorous testing.
- Unit Testing: Test individual modules (chat, login).
- Integration Testing: Test API connections between front-end and back-end.
- Performance Testing: Ensure platform can handle 100,000+ concurrent users.
- Security Testing: Test for SQL injection, CSRF, and XSS vulnerabilities.
- User Acceptance Testing (UAT): Gather teacher and student feedback.
Notes: Teacher Notes:
Demonstrate writing a simple unit test with Jest or Mocha.
Show how to run a load test using a tool like Apache JMeter or k6.
Introduce OWASP ZAP for basic security scanning.
Resources:
“Test Automation University” free courses by Applitools
OWASP Testing Guide v4 (owasp.org)
Additional Reading:
xUnit Test Patterns by Gerard Meszaros
Continuous Testing for DevOps Professionals by Eran Kinsbruner

## Slide 12: SDLC – PHASES
Deployment
Release the product into a live environment.
- Deploy using AWS Elastic Beanstalk for scalability.
- Set up automatic failover and load balancing.
- Blue/Green deployment to minimize downtime.
Notes: Teacher Notes:
Live‑demo a simple Blue/Green deployment on AWS Elastic Beanstalk.
Explain load balancing and auto‑scaling policies.
Resources:
AWS Elastic Beanstalk documentation (docs.aws.amazon.com/elasticbeanstalk)
“The Twelve-Factor App” section on deployment (twelvefactor.net/dev‑prod‑parity)

## Slide 13: SDLC – PHASES
Maintenance
Monitor system performance and apply updates as needed.
- Monitor server load and response times.
- Roll out feature updates based on feedback.
- Improve security as new threats emerge.
Notes: Teacher Notes:
Discuss monitoring tools (e.g., Prometheus, Grafana) and alerting strategies.
Introduce the concept of technical debt and how to plan for refactoring sprints.
Resources:
“Google Site Reliability Engineering” (sre.google) – Chapters on monitoring and incident response
Atlassian article “Managing Technical Debt”

## Slide 14: SDLC – ROLES AND METHODOLOGIES
Project Methodologies
Waterfall:
  - Fixed scope, sequential phases.
  - Used for backend architecture development.
Agile:
  - Flexible, iterative cycles.
  - Used for frontend development and user feedback loops.
Hybrid:
  - Combination of Agile and Waterfall.
  - Used for balancing flexibility and structure.
Notes: Teacher Notes:
Contrast Waterfall vs. Agile through a role‑play: one group follows a sequential plan, another uses Scrum sprints.
Discuss the Hybrid model—how some teams use fixed‑scope backend cycles and iterative frontend sprints.
Resources:
The Scrum.org Scrum Guide by Ken Schwaber & Jeff Sutherland
Atlassian’s “Waterfall vs. Agile vs. Scrum” comparison
Additional Reading:
Agile Software Development with Scrum by Ken Schwaber and Mike Beedle
Succeeding with Agile by Mike Cohn

## Slide 15: RESOURCES
https://developer.ibm.com/articles/what-is-the-software-development-life-cycle/
https://www.atlassian.com/software-development/software-development-life-cycle
https://www.pmi.org/pmbok-guide-standards/foundational/pmbok
https://www.geeksforgeeks.org/software-project-planning-in-sdlc/
https://www.iiba.org/standards-and-resources/babok/
https://developer.ibm.com/articles/requirements-analysis-and-definition-in-sdlc/
https://12factor.net/
https://learn.microsoft.com/azure/architecture/guide/
https://docs.aws.amazon.com/elasticbeanstalk/latest/dg/Welcome.html
https://12factor.net/dev-prod-parity

## Slide 16
“Google Site Reliability Engineering” (sre.google) – Chapters on monitoring and incident response
Atlassian article “Managing Technical Debt”
AWS Elastic Beanstalk documentation (docs.aws.amazon.com/elasticbeanstalk)
“The Twelve-Factor App” section on deployment (twelvefactor.net/dev‑prod‑parity)
“Test Automation University” free courses by Applitools
OWASP Testing Guide v4 (owasp.org)
xUnit Test Patterns by Gerard Meszaros
Continuous Testing for DevOps Professionals by Eran Kinsbruner

## Slide 17
The Scrum.org Scrum Guide by Ken Schwaber & Jeff Sutherland
Atlassian’s “Waterfall vs. Agile vs. Scrum” comparison
Agile Software Development with Scrum by Ken Schwaber and Mike Beedle
Succeeding with Agile by Mike Cohn
IBM Developer article “What Is the Software Development Life Cycle (SDLC)?”
Atlassian’s guide “SDLC: Stages and Methodologies”